# TOWN OF EAGLE LAKE

BOARD OF SELECTMEN’S MEETING

November 21, 2025

Minutes

- CALL TO ORDER: TIME 1:00 P.M.

Eagle Lake Board Chair Arthur Carroll opened the meeting at 1:00 p.m.

Board members in attendance are Arthur Caroll, Apryl Gagnon, Holly Hardwick,

Raymond Saucier and Paul Nadeau.

Others present included:  Eagle Lake Town Manager John Sutherland and Eagle Lake

contractor Reed Devoe

2       REVIEW AND CONSIDER PROPOSALS FOR THE SLY BROOK ROAD

SUBSTATION / TEMPORRY EMERGENCY SHELTER

Eagle Lake Board Chair Arthur Carroll began the meeting by stating that we received four

proposals for the Sly Brook Road Substation / Temporary Emergency Shelter. Arthur stated

that the proposals are from:

The Allen Company and their proposed price is($1,046,149)

PNM Construction  and their proposed price is($680,979.65)

Devoe Construction and their proposed price is($744,000.00)

JNP Carpentry and their proposed price is ($732,844.69).

The Board felt that proposals from Devoe Construction, PNM Construction and JNP

Carpentry were close enough to consider all three proposals. The proposal from The Allen

Company was over one million dollars. The Allen Company was placed aside and the

Board began to review the other three proposals.

Eagle Lake Town Manager John Sutherland stated that we currently have a budget of

$690,000.00. The funds are from a 2023 CDS grant of $250.00, and a 2025 CDS grant of

$150,000, $100,000 in a reserve account, permission from the town to borrow  up to

$150,000 and $40,000 from the 2025-26 municipal budget.  John noted that there is only

one proposal that fits into the budget range for the amount of funds we have on hand.

Eagle Lake Contractor Reed Devoe entered the meeting. The Board discussed their budget

with him and asked what can be done to lower the proposed bid prices without

compromising the project. Reed mentioned that there are different options that can be done

with the groundwork to lower the overall price. There are also some different building

options  that could be used that would realize a cost savings.

The Board asked John to reach out to the other contractors and ask them to submit their

recommendations for cost savings for the Board to consider. The Board will then review the

contractor’s recommendations before making a decision.

3       OTHER BUSINESS:

4.       ADJOURN

Motion made by Apryl Gagnon to adjourn, seconded by Raymond Saucier

Vote: Unanimously in favor- Meeting adjourned at 3:08 p.m.